Aviation Material-System Optimisation Assistant

Full Optimisation Vision and Thin-Slice Roadmap

Standalone roadmap for progressing from the current breadth-first architecture to early computational value, additive-manufacturing process modelling and spatial-gradient handling

Prepared for review - not a delta from previous documents

Document intent This document consolidates the revised direction. It defines the full system vision and a practical thin-slice route that demonstrates real value early by integrating computational methods into material/process design and optimisation. It deliberately excludes certification, qualification approval and CM validation claims.

# 1. Executive summary

The project should move to a T-shaped delivery strategy. The horizontal bar is the generic architecture already being built: requirements, design-space definition, candidate normalisation, criterion values, evidence, uncertainty, model provenance, review packages and cockpit view models. The vertical bar is an early computational demonstrator in a constrained domain, recommended as additive manufacturing (AM) material/process design with an explicit spatial-gradient branch.

This is the best way to retain the full optimisation vision while also delivering usable, visible value early. A pure breadth-first approach risks producing a well-structured platform that still looks like an expert checklist. A thin computational slice can show the distinctive value of the system: using computational methods to estimate process/property implications, expose uncertainty, propose refinements and optimise within a bounded design space.

Recommended strategic shift Continue the generic architecture only as a minimum backbone, but insert an AM computational thin slice early. The thin slice should demonstrate homogeneous AM material/process candidates, process-aware criterion estimation, simple optimisation, and one controlled spatial-gradient branch.

# 2. Full system north star

The target system is an ICME-informed, inverse-design-oriented material-system optimisation assistant. It is not simply a material selector. It should help users move from requirements to material-system hypotheses, process-aware computational estimates, uncertainty and evidence gaps, controlled refinements, optimisation runs and reviewable decision packages.

The long-term system should support the following chain:

Interpret engineering requirements into a formal requirement and objective schema.

Construct an inverse design space: candidate material families, architectures, processes, coatings, gradients and constraints.

Generate or assemble material-system hypotheses with explicit substrate, coating, gradient and process-route information.

Use deterministic rules, computational models, surrogate models and eventually specialist AI models to estimate criterion values.

Attach evidence basis, uncertainty, confidence, model provenance and validity-domain information to each estimate.

Identify evidence gaps and propose next computational, literature, engineering or measurement actions.

Optimise over material-system design variables under explicit objectives and constraints.

Present front-runner sets, trade-offs, uncertainty and remaining evidence gaps in a review cockpit.

# 3. Why a thin computational slice is needed

The current breadth-first approach has real strengths: it creates the generic vocabulary, contracts and safety boundaries needed for a broad aviation material-system assistant. However, it can delay the demonstration of the most important value proposition: integrating computational methods into design and optimisation.

A knowledgeable expert can already reason qualitatively about many material trade-offs. The product becomes substantially more valuable when it can calculate, simulate, estimate or optimise something that would otherwise require manual analysis across process, material, property and evidence data.

Therefore, the roadmap should deliver a usable computational demonstrator early, while keeping the generic architecture extensible.

| Approach | Strength | Weakness | Recommendation |
| --- | --- | --- | --- |
| Breadth-first platform | Builds generic architecture across many material types and criteria. | Delays computational proof of value; can feel like a structured expert checklist. | Keep as the backbone, but do not let it dominate delivery. |
| Narrow computational slice | Demonstrates real model/calculation value early; easier to explain to users. | Can overfit to one domain if not anchored in the generic architecture. | Use as the first value demonstrator. |
| T-shaped strategy | Combines reusable backbone with deep demonstrator. | Requires discipline to avoid both overengineering and overfitting. | Recommended strategy. |

# 4. Recommended thin slice: AM material/process optimisation with spatial-gradient branch

The recommended thin slice is a constrained additive manufacturing material/process optimisation demonstrator. AM is suitable because it naturally couples material selection, process parameters, thermal history, porosity, residual stress, microstructure, post-processing, inspection and final properties. It also provides a natural entry point for spatial gradients, because a gradient cannot be evaluated as a single material name.

## 4.1 Suggested initial scope

| Dimension | Recommended thin-slice scope |
| --- | --- |
| Process family | Laser powder bed fusion (LPBF) for the homogeneous branch; directed energy deposition (DED) or controlled gradient templates for the spatial-gradient branch. |
| Candidate materials | Start with two or three curated AM-relevant alloys, such as Ti-6Al-4V, IN718 and/or AlSi10Mg. The exact set should be chosen based on available data and familiarity. |
| Component class | Simplified bracket-like or structural component class. Do not require full CAD in the first version. |
| Design variables | Material, laser power, scan speed, hatch spacing, layer thickness, build orientation, post-processing route, heat treatment/HIP flag and gradient-zone profile where applicable. |
| Initial criteria | Density/weight, porosity or lack-of-fusion risk, process-window sensitivity, strength/toughness proxy with uncertainty, manufacturability, inspection burden and gradient transition risk. |
| Outputs | Criterion values, evidence/model provenance, uncertainty, feasible/risky process windows, optimisation traces, front-runner material/process variants and next computational/measurement actions. |

## 4.2 Computational methods to include early

The first version should include real calculations where feasible, but keep them lightweight, transparent and conservative. The aim is not to claim validated engineering properties; it is to prove that the system can incorporate computational methods into the design loop.

| Method | What it estimates | Role in thin slice |
| --- | --- | --- |
| Density/weight calculation | Mass/weight proxy from material density and simplified geometry or volume assumptions. | Provides a simple technical calculation that is transparent and immediately useful. |
| Volumetric energy density calculation | A process-input proxy from laser power, scan speed, hatch spacing and layer thickness. | Enables process-window reasoning and links process choices to risk. |
| Porosity/lack-of-fusion/keyhole risk proxy | Qualitative or ordinal risk based on process-window bands. | Demonstrates process-property linkage without requiring full simulation. |
| Property knockdown proxy | Strength/toughness or fatigue-risk proxy adjusted by porosity/process risk and post-processing. | Shows early technical-performance estimation while clearly labelling uncertainty. |
| Gradient transition risk proxy | Risk at surface/core or composition transition zones. | Makes spatial gradients visible as design architectures, not material names. |
| CALPHAD/Scheil path-screening placeholder or later adapter | Non-equilibrium phase risk along a composition gradient path. | Important for DED composition gradients and future computational-model integration. |

# 5. Handling spatial gradients

Spatial gradients should be part of the thin slice, but in a controlled way. They should not open an unconstrained search space. The thin slice should include one spatial-gradient branch that is compared against homogeneous and coating/surface-treatment alternatives.

Core principle Do not treat a spatial gradient as a material. Treat it as a material-system architecture, process path and local property map.

## 5.1 Gradient candidate representation

A gradient candidate should include explicit local-zone and process information. At minimum, the thin slice should represent:

gradient type: composition, microstructure, porosity/density, surface-to-core property gradient or hybrid gradient;

spatial direction and zones: surface zone, transition zone and core zone;

property targets by zone, such as tough core and hard/wear-resistant surface;

composition, microstructure or porosity profile where applicable;

process route and process-parameter profile;

expected benefit and new risks introduced;

transition-zone risk, inspection implications, repair implications and evidence maturity.

## 5.2 Controlled gradient branch in the thin slice

| Candidate branch | Description | Why it is useful |
| --- | --- | --- |
| A. Homogeneous AM baseline | A conventional AM material/process candidate using a single material and process window. | Provides the baseline for weight, process risk and property proxy. |
| B. Coating or surface-treatment variant | A homogeneous substrate plus a surface treatment or coating placeholder. | Provides a realistic alternative to a gradient for surface-specific requirements. |
| C. Spatial-gradient variant | A tough-core / hard-surface or density/porosity-gradient architecture with explicit transition-zone modelling. | Demonstrates local property design and process-aware gradient feasibility. |

## 5.3 First gradient computational checks

Zone consistency check: Are the surface, transition and core zones defined, with non-conflicting property targets?

Process-route feasibility check: Is the selected AM route plausible for the gradient type?

Transition-zone risk proxy: Does the gradient introduce sharp property, composition, thermal expansion or process transitions?

Process-window sensitivity check: Does the gradient require changes to process parameters that increase sensitivity?

Porosity/density profile check: Does the gradient intentionally or unintentionally create density or porosity variation?

Composition path screening placeholder: For DED composition gradients, reserve a model-adapter hook for CALPHAD/Scheil-style path screening.

# 6. Iterative design process for the thin slice

The user-supplied iterative process is interpreted here as a design loop that uses computational analysis and virtual data to reduce physical iteration. Certification and CM validation are deliberately excluded from this roadmap stage. The thin slice should follow the same loop logic, but with AM process and property modelling at the centre.

| Loop stage | Thin-slice interpretation |
| --- | --- |
| System and design requirements | Capture required functional priorities, such as low weight, toughness, surface durability, manufacturability and process constraints. |
| Material selection and component design | Generate homogeneous AM, surface-treatment and spatial-gradient material-system hypotheses. |
| Multi-physics / computational design analysis | Run lightweight process-property calculations and model estimates, such as energy density, process-window risk, porosity risk and gradient transition risk. |
| Process development | Adjust AM process variables and post-processing route; evaluate effects on risk and criteria. |
| Properties evaluation | Produce CriterionValue records for weight, process risk, property proxies and evidence maturity. |
| Inspection development | Estimate inspection burden, particularly for gradients and transition zones. |
| Data repository | Store model estimates, assumptions, uncertainty, process variants and evidence links for future iteration. |
| Computational iteration | Use optimisation to propose the next material/process/gradient variant before physical testing is considered. |

# 7. Incremental usable versions

The roadmap should deliver value in increments, not wait for the full generic optimisation engine. Each version should be usable and reviewable.

| Version | Usable capability | Value delivered |
| --- | --- | --- |
| V1 - AM process-property calculator | Calculate density/weight proxy, energy-density/process-window bands and porosity risk for a few AM material/process combinations. | Demonstrates that the system performs technical calculations rather than only structuring expert judgement. |
| V2 - AM criterion valuation package | Turn AM calculations into CriterionValue records with confidence, uncertainty, evidence and assumptions. | Connects computational outputs to the generic criteria/evidence backbone. |
| V3 - AM optimisation demonstrator | Search a small process/material design space and show front-runner variants under user priorities. | Demonstrates optimisation over design variables. |
| V4 - Spatial-gradient branch | Represent and screen a controlled gradient candidate against homogeneous and coating/surface alternatives. | Shows capability that experts cannot easily handle through a material-name selector. |
| V5 - Thin-slice cockpit | Display candidates, computed criteria, gradient risks, evidence gaps and next actions in a standalone cockpit. | Gives users a reviewable demonstration of the product vision. |
| V6 - Generalisation checkpoint | Extract reusable model-estimate, optimisation and gradient patterns for broader material families. | Prevents the AM slice from becoming a one-off prototype. |

# 8. Detailed thin-slice implementation steps

| Step | Name | Description | Deliverable |
| --- | --- | --- | --- |
| 1 | Select AM demonstrator scope | Choose process family, materials, component simplification, criteria and acceptable assumptions. | A tightly bounded demonstrator definition. |
| 2 | Define AM design problem schema | Formalise requirements, objectives, constraints and allowed process/material variables. | Clear problem input for optimisation. |
| 3 | Define AM material/process candidate schema | Represent material, process variables, post-processing, assumptions and evidence. | Normalised candidate variants. |
| 4 | Define ModelEstimate mini-schema | Capture computational estimate, method, provenance, confidence, uncertainty and validity domain. | Reusable bridge between calculations and CriterionValue. |
| 5 | Implement lightweight AM calculators | Density/weight, volumetric energy density, process-window and porosity-risk proxy. | First real computational value. |
| 6 | Map calculations to CriterionValue records | Convert model estimates to criterion values with warnings and evidence basis. | Integration with generic criteria backbone. |
| 7 | Implement AM optimisation v1 | Grid or beam search over material/process variables with constraints and priorities. | First optimisation trace and front-runner variants. |
| 8 | Define spatial-gradient schema and templates | Represent zones, profiles, target properties, process path and transition risks. | First-class gradient candidates. |
| 9 | Implement gradient screening v1 | Check zone consistency, process feasibility, transition risk and model-adapter placeholders. | Controlled gradient branch. |
| 10 | Compare homogeneous, surface and gradient branches | Show computed criteria, new risks, uncertainty and evidence gaps side by side. | Decision-support comparison. |
| 11 | Build AM thin-slice cockpit view model | Create cards, tables and panels for candidates, calculations, gradients and actions. | Usable review experience. |
| 12 | Create standalone demo and smoke tests | Run the full thin slice end to end without app.py integration. | Reviewable demonstrator with test confidence. |
| 13 | Generalisation checkpoint | Decide what is reusable across other material-system domains. | Roadmap into broader optimisation engine. |

# 9. Full optimisation roadmap after the thin slice

The thin slice should be designed as the first instantiation of a larger optimisation platform, not as a throwaway prototype. The full roadmap should extend beyond Phase 10 to include generic optimisation explicitly.

| Phase | Purpose | Relationship to thin slice |
| --- | --- | --- |
| Phase 6 | Build the optimisation backbone and first deterministic execution. | Provides requirements, candidates, criterion values, evidence and review packages. |
| Phase 6A | AM computational thin slice with spatial-gradient branch. | Demonstrates real computational value early. |
| Phase 7 | Model evidence and adapter foundation. | Generalises ModelEstimate and computational model provenance. |
| Phase 8 | Measurement feedback and active-learning readiness. | Allows computational estimates to be updated from evidence. |
| Phase 9 | Active material-system refinement loop. | Uses criteria gaps and models to propose controlled refinements. |
| Phase 10 | Decision-policy trade-off cockpit. | Lets users explore priorities, uncertainty and front-runner sets. |
| Phase 11 | Generic material-system optimisation engine. | Extends optimisation beyond the AM slice to reusable objectives, constraints and design variables. |
| Phase 12 | Controlled app integration and deployment hardening. | Integrates stable capability into the main app. |
| Phase 13 | Advanced model and validation ecosystem. | Adds richer external models, data sources and active-learning loops. |

# 10. Decision gates and success criteria

The thin slice should proceed only if each increment demonstrates concrete value and remains safe.

| Gate | Question | Pass condition |
| --- | --- | --- |
| G1 - Scope gate | Is the AM demonstrator narrow enough to implement? | Materials, process variables, criteria and assumptions are explicitly bounded. |
| G2 - Calculation gate | Does the system calculate anything useful? | At least density/weight, energy density/process window and porosity/process risk are computed. |
| G3 - Criteria gate | Are computations converted into evidence-backed CriterionValue records? | Each calculated value has provenance, confidence, uncertainty and assumptions. |
| G4 - Optimisation gate | Can the system search a small design space? | The system produces an optimisation trace and front-runner variants without hidden scoring. |
| G5 - Gradient gate | Are spatial gradients handled as first-class architectures? | Gradient zones, transition risk, process path and comparison to alternatives are visible. |
| G6 - Review gate | Can a user understand and review the outputs? | Standalone cockpit shows candidates, computations, uncertainty, gaps and next actions clearly. |

# 11. Guardrails and non-goals

No certification or qualification approval claims.

No CM validation claims in the thin slice.

No hidden winner, best-candidate, rank or opaque score output.

No live external model calls until model-adapter gates exist.

No uncontrolled source retrieval.

No claim that proxy estimates are validated material properties.

Unsupported or uncertain criteria must remain visible, not hidden.

Spatial gradients must not be collapsed into a material name.

Every computational estimate must include method, provenance, confidence, uncertainty, assumptions and limitations.

# 12. Key risks and mitigations

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| False precision | Proxy calculations may look more authoritative than they are. | Label estimates as proxy/model-supported, show uncertainty and require evidence basis. |
| AM slice becomes too narrow | The system may not generalise. | Use generic ModelEstimate, CriterionValue and optimisation trace contracts from the start. |
| Gradient search explodes | Spatial gradients can create a huge design space. | Use template-driven gradient branches and activate them only for relevant limiting factors. |
| Too much architecture before value | Users may not see benefit quickly. | Deliver V1/V2 calculations and cockpit as soon as possible. |
| Technical overreach | High-stakes property prediction can be misleading. | Start with lightweight transparent computations and avoid validated-property claims. |

# 13. Recommended immediate next actions

Produce this roadmap in the repo: After review, create a Markdown version so future Codex/chat sessions use the same direction.

Continue Phase 6.6.1 or pivot immediately to Phase 6A: If speed to computational value is the priority, introduce the AM thin-slice track now.

Define the AM demonstrator scope: Choose process family, materials, criteria and assumptions.

Build the first computational calculators: Start with density/weight and energy-density/process-window calculations.

Add spatial-gradient branch early but controlled: Use one explicit gradient template and compare it against homogeneous and coating/surface alternatives.

# 14. References and technical basis

[R1] National Academies, Integrated Computational Materials Engineering: A Transformational Discipline for Improved Competitiveness and National Security. https://www.nationalacademies.org/publications/12199

[R2] Loh et al., An Overview of Functionally Graded Additive Manufacturing. https://bura.brunel.ac.uk/bitstream/2438/18661/1/FullText.pdf

[R3] Li et al., A Review on Functionally Graded Materials and Structures via Additive Manufacturing. https://advanced.onlinelibrary.wiley.com/doi/full/10.1002/admt.201900981

[R4] Bocklund et al., Scheil-Gulliver simulations for the design of functionally graded alloys by additive manufacturing using pycalphad. https://arxiv.org/abs/2001.11611

[R5] Bocklund et al., Experimental validation of Scheil-Gulliver simulations for gradient path planning in additively manufactured functionally graded materials. https://doi.org/10.1016/j.mtla.2020.100689

[R6] Shen et al., Integrated Computational Materials Engineering (ICME) for additive manufacturing. https://www.tandfonline.com/doi/full/10.1080/17452759.2024.2441947

# Appendix A. Short glossary

| Term | Meaning in this roadmap |
| --- | --- |
| Material-system hypothesis | A structured candidate including material, process route, coatings/gradients, assumptions, evidence and uncertainties. |
| ModelEstimate | A computational or surrogate estimate with provenance, uncertainty, confidence and validity-domain information. |
| CriterionValue | The standard value record used by the tool for a decision criterion, including evidence and uncertainty. |
| Spatial gradient | A local variation in composition, microstructure, porosity, density or properties across a component or zone. |
| Thin slice | A deliberately constrained end-to-end version that demonstrates real value before the full generic platform is built. |
| Optimisation trace | A record of search/refinement steps, constraints, objective settings and why candidate variants were retained or rejected. |